Forms for the Personal Software Process

by

Watts S. Humphrey

This document contains the forms for each version of the PSP processes in the textbook A Discipline for Software Engineering by Watts S. Humphrey.  These forms are arranged in sets of 14 assignment kits.  One kit is provided for each lecture where a homework assignment is given.  As you do the programming exercises in the textbook, you will need copies of the forms for recording and reporting on your results.  To obtain these forms, use the kits as follows:

-  Keep a master copy of each assignment kit.

-  For each programming exercise, make copies of all the forms specified on the front page of the kit for that assignment.

-  The new forms and templates provided with each kit are shown in bold italics.  The other forms and templates must be obtained from the prior assignment kits.

-  The text references for the scripts and the form and template instructions are also provided in the table giving the contents for each kit.

-  You will likely find it convenient to keep a master set of all the forms and templates used in the latest process version and to add or to replace items in this master set with each new kit.

-  Review the instructions on the front page of the kit to ensure that you understand them.

-  Review the exercise specifications in Appendix D of the textbook and the process specifications in Appendix C of the textbook to ensure you understand them.

A summary of  the standard assignments and process version contents are given on the first page of each assignment kit.

Assignment Kit # 1

Process version: PSP0

Lecture Number:  1

Assignment:

|  | Text | Read the preface and Chapters 1 and 2. |
| --- | --- | --- |
|  | Program 1A | Use PSP0 to write program 1A to calculate the mean and standard deviation from a linked list. |

Before writing program 1A, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 1 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP0 Process Scripts |  |  | PSP0 Project Plan Summary |
|  | C10 PSP0 Script | n/a | Time Recording Log |
|  | C11 PSP0 Planning Script | n/a | Defect Recording Log |
|  | C12 PSP0 Development Script | n/a | Source program listing |
|  | C13 PSP0 Postmortem Script | n/a | Other requested materials |
| Forms, Templates, and Standards |  |  |  |
|  | C14 PSP0 Project Plan Summary | C15 |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Table C14  PSP0 Project Plan Summary

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Time in Phase (min.) | Plan |  | Actual |  | To Date |  | To Date % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |
| Postmortem |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |
| Defects Injected |  |  | Actual |  | To Date |  | To Date % |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |
| Defects Removed |  |  | Actual |  | To Date |  | To Date % |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |
| After Development |  |  |  |  |  |  |  |

Table C16  Time Recording Log

| Student |  |  |  |  |  |  | Date |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Instructor |  |  |  |  |  |  | Program # |  |
| Date | Start | Stop | Interruption Time | Delta Time | Phase | Comments |  |  |

Table C18  Defect Recording Log

Defect Types

10  Documentation	60  Checking20  Syntax		70  Data30  Build, Package	80  Function40  Assignment	90  System50  Interface	                      100  Environment

| Student |  |  |  |  |  |  |  |  |  |  |  | Date |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Instructor |  |  |  |  |  |  |  |  |  |  |  | Program # |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Assignment Kit # 2

Process version: PSP0.1

Lecture Number:  2

Assignment:

|  | Text | Read Chapters 3 and 4. |
| --- | --- | --- |
|  | Program 2A | Use PSP0.1 to write program 2A, an LOC counter. |
|  | Report R1 | LOC counting standard |
|  | Report R2 | Coding standard |

Before writing program 2A or the R1 and R2 reports, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 2 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP0.1 Process Scripts |  |  | PSP0.1 Project Plan Summary |
|  | C21 PSP0.1 Script | n/a | PIP form, including lessons learned |
|  | C22 PSP0.1 Planning Script | n/a | Time Recording Log |
|  | C23 PSP0.1 Development Script | n/a | Defect Recording Log |
|  | C24 PSP0.1 Postmortem Script | n/a | Source program listing |
| Forms, Templates, and Standards |  |  | Report R1 |
|  | C25 PSP0.1 Project Plan Summary | C26 | Report R2 |
|  | C27 Process Improvement Proposal (PIP) | C28 | Other requested materials |
|  | C29 Coding Standard | n/a |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Table C25 PSP0.1 Project Plan Summary

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Program Size (LOC) | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Base(B) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | (Measured) |  |  |  |  |  |  |
| Deleted (D) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | (Counted) |  |  |  |  |  |  |
| Modified (M) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | (Counted) |  |  |  |  |  |  |
| Added (A) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | (T-B+D-R) |  |  |  |  |  |  |
| Reused (R) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | (Counted) |  |  |  |  |  |  |
| Total New & Changed (N) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | (A+M) |  |  |  |  |  |  |
| Total LOC (T) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | (Measured) |  |  |  |  |  |  |
| Total New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Time in Phase (min.) | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Postmortem |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |
| Defects Injected |  |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| Defects Removed |  |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| After Development |  |  |  |  |  |  |  |  |  |  |  |

Table C27  Process Improvement Proposal (PIP)

| Student |  |  | Date |  |
| --- | --- | --- | --- | --- |
| Instructor |  |  | Program # |  |
| Process |  | Elements |  |  |

| PIP Number |  |  |  |
| --- | --- | --- | --- |
|  |  | Problem Description: |  |
| PROPOSAL |  |  |  |
| PIP # |  | Proposal Description |  |
| Notes and Comments: |  |  |  |

Assignment Kit # 3

Process version: PSP0.1

Lecture Number:  3

Assignment:

|  | Text | Read the first half of Chapter 5. |
| --- | --- | --- |
|  | Program 3A | Use PSP0.1 to write program 3A, an object LOC counter. |
|  | Report R3 | Defect analysis report on programs 1A, 2A, and 3A |

Before writing program 3A or report R3, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 3 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP0.1 Process Scripts |  |  | PSP0.1 Project Plan Summary |
|  | C21 PSP0.1 Script | n/a | PIP form, including lessons learned |
|  | C22 PSP0.1 Planning Script | n/a | Time Recording Log |
|  | C23 PSP0.1 Development Script | n/a | Defect Recording Log |
|  | C24 PSP0.1 Postmortem Script | n/a | Source program listing |
| Forms, Templates, and Standards |  |  | Report R1 |
|  | C25 PSP0.1 Project Plan Summary | C26 | Report R2 |
|  | C27 Process Improvement Proposal | C28 | Other requested materials |
|  | C29 Coding Standard | n/a |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Assignment Kit # 4

Process version: PSP1

Lecture Number:  4

Assignment:

|  | Text | Read the last half of Chapter 5. |
| --- | --- | --- |
|  | Program 4A | Use PSP1 to write program 4A to calculate the linear regression parameters from a linked list. |

Before writing program 4A, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 4 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP1 Process Scripts |  |  | PSP1 Project Plan Summary |
|  | C30 PSP1 Script | n/a | Test Report |
|  | C31 PSP1 Planning Script | n/a | PIP form, including lessons learned |
|  | C32 PSP1 Development Script | n/a | Size Estimating Template |
|  | C33 PSP1 Postmortem Script | n/a | Time Recording Log |
|  | C36 PROBE Estimating Script | n/a | Defect Recording Log |
| Forms, Templates, and Standards |  |  | Source program listing |
|  | C34 PSP1 Project Plan Summary | C35 | Other requested materials |
|  | C37 Test Report Template | C38 |  |
|  | C39 Size Estimating Template | C40 |  |
|  | C27 Process Improvement Proposal | C28 |  |
|  | C29 Coding Standard | n/a |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Table C34  PSP1 Project Plan Summary

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Summary | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOC/Hour |  |  |  |  |  |  |  |  |  |  |  |
| Program Size (LOC): | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| Base(B) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Measured) |  |  |  | (Measured) |  |  |  |  |  |  |
| Deleted (D) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Modified (M) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Added (A) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N-M) |  |  |  | (T-B+D-R) |  |  |  |  |  |  |
| Reused (R) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Total New & Changed (N) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (A+M) |  |  |  |  |  |  |
| Total LOC (T) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N+B-M-D+R) |  |  |  | (Measured) |  |  |  |  |  |  |
| Total New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Time in Phase (min.) | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Postmortem |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |
| Defects Injected |  |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| Defects Removed |  |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| After Development |  |  |  |  |  |  |  |  |  |  |  |

Table C37  Test Report Template

| Student |  | Date |  |
| --- | --- | --- | --- |
| Instructor |  | Program # |  |

| Test Name/Number |  |
| --- | --- |
| Test Objective |  |
| Test Description |  |
| Test Conditions |  |
| Expected Results |  |
| Actual Results |  |
| Test Name/Number |  |
| Test Objective |  |
| Test Description |  |
| Test Conditions |  |
| Expected Results |  |
| Actual Results |  |

Table C39  Size Estimating Template

| Student |  | Date |  |
| --- | --- | --- | --- |
| Instructor |  | Program # |  |

| BASE PROGRAM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LOC |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BASE SIZE (B) => => => => => => => => => => |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOC DELETED (D) => => => => => => => => => |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOC MODIFIED (M) => => => => => => => => => |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECTED LOC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BASE ADDITIONS: |  |  | TYPE |  |  |  | METHODS |  |  |  |  | REL. SIZE |  |  |  |  | LOC |  |  |  |  |  |  |  |
| TOTAL BASE ADDITIONS (BA) => => => => => => |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NEW OBJECTS: |  |  | TYPE1 |  |  |  | METHODS |  |  |  |  | REL. SIZE |  |  |  |  | LOC (NewReuse*) |  |  |  |  |  |  |  |
| TOTAL NEW OBJECTS (NO) => => => => => => => |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| REUSED PROGRAMS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LOC |  |  |  |  |
| REUSED TOTAL (R) => => => => => => => => => |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Projected LOC: P = BA+NO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Regression Parameter: µ § |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Regression Parameter: µ § |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated New and Changed LOC: N = µ § + µ §*(P+M) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Total LOC: T = N + B - D - M + R |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Total New Reused (sum of * LOC): |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prediction Range: Range |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Upper Prediction Interval: UPI = N + Range |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Lower Prediction Interval: LPI = N - Range |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prediction Interval Percent: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Assignment Kit # 5

Process version: PSP1.1

Lecture Number:  5

Assignment:

|  | Text | Read Chapter 6. |
| --- | --- | --- |
|  | Program 5A | Use PSP1 to write program 5A to do numerical integration using Simpson's rule. |

Before writing program 5A, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 5 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP1.1 Process Scripts |  |  | PSP1.1 Project Plan Summary |
|  | C41 PSP1.1 Script | n/a | Test Report |
|  | C42 PSP1.1 Planning Script | n/a | PIP form, including lessons learned |
|  | C43 PSP1.1 Development Script | n/a | Size Estimating Template |
|  | C44 PSP1.1 Postmortem Script | n/a | Task Planning Template |
|  | C36 PROBE Estimating Script | n/a | Schedule Planning Template |
| Forms, Templates, and Standards |  |  | Time Recording Log |
|  | C45 PSP1.1 Project Plan Summary | C46 | Defect Recording Log |
|  | C47 Task Planning Template | C48 | Source program listing |
|  | C49 Schedule Planning Template | C50 | Other requested materials |
|  | C37 Test Report Template | C38 |  |
|  | C39 Size Estimating Template | C40 |  |
|  | C27 Process Improvement Proposal | C28 |  |
|  | C29 Coding Standard | n/a |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Table C45  PSP1.1 Project Plan Summary

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Summary | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOC/Hour |  |  |  |  |  |  |  |  |  |  |  |
| Planned Time |  |  |  |  |  |  |  |  |  |  |  |
| Actual Time |  |  |  |  |  |  |  |  |  |  |  |
| CPI(Cost-Performance Index) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | (Planned/Actual) |  |  |
| % Reused |  |  |  |  |  |  |  |  |  |  |  |
| % New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Program Size (LOC): | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| Base(B) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Measured) |  |  |  | (Measured) |  |  |  |  |  |  |
| Deleted (D) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Modified (M) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Added (A) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N-M) |  |  |  | (T-B+D-R) |  |  |  |  |  |  |
| Reused (R) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Total New & Changed (N) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (A+M) |  |  |  |  |  |  |
| Total LOC (T) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N+B-M-D+R) |  |  |  | (Measured) |  |  |  |  |  |  |
| Total New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Time in Phase (min.) | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Postmortem |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |

(continued)

Table C45  PSP1.1 Project Plan Summary (continued)

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Defects Injected |  |  | Actual |  | To Date |  | To Date % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |
| Defects Removed |  |  | Actual |  | To Date |  | To Date % |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |
| After Development |  |  |  |  |  |  |  |

Table C47 Task Planning Template

| Student |  | Date |  |
| --- | --- | --- | --- |
| Project |  | Instructor |  |

| Task |  | Plan |  |  |  |  | Actual |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Name | Hours | Planned Value | Cumulative Hours | Cumulative Planned Value | Date Monday | Date | Earned Value | Cumulative Earned Value |
| Totals |  |  |  |  |  |  |  |  |  |

Table C49  Schedule Planning Template

| Student |  | Date |  |
| --- | --- | --- | --- |
| Project |  | Instructor |  |

|  |  | Plan |  |  | Actual |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week | Date | Direct | Cumulative | Cumulative |  | Direct | Cumulative | Cumulative |  | Adjusted |
| No. | Monday | Hours | Hours | Planned Value |  | Hours | Hours | Earned Value |  | Earned Value |

Assignment Kit # 6

Process version: PSP1.1

Lecture Number:  6

Assignment:

|  | Text | Read Chapter 7. |
| --- | --- | --- |
|  | Program 6A | Use PSP1.1 to write program 6A to calculate the linear regression prediction interval. |

Before writing program 6A, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 6 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP1.1 Process Scripts |  |  | PSP1.1 Project Plan Summary |
|  | C41 PSP1.1 Script | n/a | Test Report |
|  | C42 PSP1.1 Planning Script | n/a | PIP form, including lessons learned |
|  | C43 PSP1.1 Development Script | n/a | Size Estimating Template |
|  | C44 PSP1.1 Postmortem Script | n/a | Task Planning Template |
|  | C36 PROBE Estimating Script | n/a | Schedule Planning Template |
| Forms, Templates, and Standards |  |  | Time Recording Log |
|  | C45 PSP1.1 Project Plan Summary | C46 | Defect Recording Log |
|  | C47 Task Planning Template | C48 | Source program listing |
|  | C49 Schedule Planning Template | C50 | Other requested materials |
|  | C37 Test Report Template | C38 |  |
|  | C39 Size Estimating Template | C40 |  |
|  | C27 Process Improvement Proposal | C28 |  |
|  | C29 Coding Standard | n/a |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Assignment Kit # 7

Lecture Number:  7

Assignment:

|  | Text | Read Chapter 8. |
| --- | --- | --- |
|  | Report R4 | Write report R4, the midterm analysis report. |

Before writing report R4, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 7 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
|  |  |  | Report R4 |
|  |  |  | PIP form, including lessons learned |

Assignment Kit # 8

Process version: PSP2

Lecture Number:  8

Assignment:

|  | Text | Read Chapter 9. |
| --- | --- | --- |
|  | Program 7A | Use PSP2 to write program 7A to determine the correlation of two sets of data, using a linked list. |

Before writing program 7A, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 8 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP2 Process Scripts |  |  | PSP2 Project Plan Summary |
|  | C51 PSP2 Script | n/a | Test Report |
|  | C52 PSP2 Planning Script | n/a | PSP2 Design Review Checklist |
|  | C53 PSP2 Development Script | n/a | Code Review Checklist |
|  | C54 PSP2 Postmortem Script | n/a | PIP form, including lessons learned |
|  | C36 PROBE Estimating Script | n/a | Size Estimating Template |
| Forms, Templates, and Standards |  |  | Task Planning Template |
|  | C55 PSP2 Project Plan Summary | C46 | Schedule Planning Template |
|  | C57 PSP2 Design Review Checklist | n/a | Time Recording Log |
|  | C58 Code Review Checklist | n/a | Defect Recording Log |
|  | C47 Task Planning Template | C48 | Source program listing |
|  | C49 Schedule Planning Template | C50 | Other requested materials |
|  | C37 Test Report Template | C38 |  |
|  | C39 Size Estimating Template | C40 |  |
|  | C27 Process Improvement Proposal | C28 |  |
|  | C29 Coding Standard | n/a |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Table C55  PSP2 Project Plan Summary

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Summary | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOC/Hour |  |  |  |  |  |  |  |  |  |  |  |
| Planned Time |  |  |  |  |  |  |  |  |  |  |  |
| Actual Time |  |  |  |  |  |  |  |  |  |  |  |
| CPI(Cost-Performance Index) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | (Planned/Actual) |  |  |
| % Reused |  |  |  |  |  |  |  |  |  |  |  |
| % New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Test Defects/KLOC |  |  |  |  |  |  |  |  |  |  |  |
| Total Defects/KLOC |  |  |  |  |  |  |  |  |  |  |  |
| Yield % |  |  |  |  |  |  |  |  |  |  |  |
| Program Size (LOC): | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| Base(B) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Measured) |  |  |  | (Measured) |  |  |  |  |  |  |
| Deleted (D) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Modified (M) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Added (A) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N-M) |  |  |  | (T-B+D-R) |  |  |  |  |  |  |
| Reused (R) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Total New & Changed (N) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (A+M) |  |  |  |  |  |  |
| Total LOC (T) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N+B-M-D+R) |  |  |  | (Measured) |  |  |  |  |  |  |
| Total New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Upper Prediction Interval (70%) |  |  |  |  |  |  |  |  |  |  |  |
| Lower Prediction Interval (70%) |  |  |  |  |  |  |  |  |  |  |  |
| Time in Phase (min.) | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Design review |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Code review |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Postmortem |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |
| Total Time UPI (70%) |  |  |  |  |  |  |  |  |  |  |  |
| Total Time LPI (70%) |  |  |  |  |  |  |  |  |  |  |  |

(continued)

Table C55  PSP2 Project Plan Summary (continued)

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Defects Injected | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Design review |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Code review |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| Defects Removed | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Design review |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Code review |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| After Development |  |  |  |  |  |  |  |  |  |  |  |
| Defect Removal Efficiency | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| Defects/Hour - Design review |  |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour - Code review |  |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour - Compile |  |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour - Test |  |  |  |  |  |  |  |  |  |  |  |
| DRL(DLDR/UT) |  |  |  |  |  |  |  |  |  |  |  |
| DRL(CodeReview/UT) |  |  |  |  |  |  |  |  |  |  |  |
| DRL(Compile/UT) |  |  |  |  |  |  |  |  |  |  |  |

Table C57  C++ PSP2 Design Review Checklist

PROGRAM NAME AND #:

| Purpose | To guide you in conducting an effective design review |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| General | As you complete each review step, check that item in the box to the right. Complete the checklist for one program unit before you start to review the next. |  |  |  |  |
| Complete | Ensure that the requirements, specifications, and high-level design are completely covered by the design: - all specified outputs are produced - all needed inputs are furnished - all required includes are stated |  |  |  |  |
| Logic | Verify that program sequencing is proper: - that stacks, lists, etc. are in the proper order - that recursion unwinds properly Verify that all loops are properly initiated, incremented, and terminated |  |  |  |  |
| Special Cases | Check all special cases: - empty, full, minimum, maximum, negative, zero - out of limits, overflow, underflow - ensure "impossible" conditions are absolutely impossible - handle all incorrect input conditions |  |  |  |  |
| Functional use | Verify that all functions, procedures, or objects are fully understood and properly used Verify that all externally referenced abstractions are precisely defined |  |  |  |  |
| Names | Verify that: - all special names and types are clear or specifically defined - the scopes of all variables and parameters are self-evident or defined - all named objects are used within their declared scopes |  |  |  |  |
| Standards | Review the design for conformance to all applicable design standards |  |  |  |  |

Table C58  C++ Code Review Checklist

PROGRAM  NAME AND #:

| Purpose | To guide you in conducting an effective code review. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| General | As you complete each review step, check that item in the box to the right. Complete the checklist for one program unit before you start to review the next. |  |  |  |  |
| Complete | Verify that the code covers all the design. |  |  |  |  |
| Includes | Verify that includes are complete |  |  |  |  |
| Initialization | Check variable and parameter initialization: - at program initiation - at start of every loop - at function/procedure entry |  |  |  |  |
| Calls | Check function call formats: - pointers - parameters - use of '&' |  |  |  |  |
| Names | Check name spelling and use: - is it consistent? - is it within declared scope? - do all structures and classes use '.' reference? |  |  |  |  |
| Strings | Check that all strings are - identified by pointers and - terminated in NULL. |  |  |  |  |
| Pointers | Check that - pointers are initialized NULL - pointers are deleted only after new, and - new pointers are always deleted after use. |  |  |  |  |
| Output Format | Check the output format: - line stepping is proper - spacing is proper |  |  |  |  |
| {} Pairs | Ensure that the {} are proper and matched |  |  |  |  |
| Logic Operators | Verify the proper use of ==, =, ¦¦, and so on. Check every logic function for proper (). |  |  |  |  |
| Line by Line Check | Check every LOC for - instruction syntax and - proper punctuation. |  |  |  |  |
| Standards | Ensure that the code conforms to the coding standards. |  |  |  |  |
| File Open and Close | Verify that all files are - properly declared, - opened, and - closed. |  |  |  |  |

Assignment Kit # 9

Process version: PSP2

Lecture Number:  9

Assignment:

|  | Text | Read appendix B and do the examples. |
| --- | --- | --- |
|  | Program 8A | Use PSP2 to write program 8A to sort a linked list. |

Before writing program 8A, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 9 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP2 Process Scripts |  |  | PSP2 Project Plan Summary |
|  | C51 PSP2 Script | n/a | Test Report |
|  | C52 PSP2 Planning Script | n/a | PSP2 Design Review Checklist |
|  | C53 PSP2 Development Script | n/a | Code Review Checklist |
|  | C54 PSP2 Postmortem Script | n/a | PIP form, including lessons learned |
|  | C36 PROBE Estimating Script | n/a | Size Estimating Template |
| Forms, Templates, and Standards |  |  | Task Planning Template |
|  | C55 PSP2 Project Plan Summary | C46 | Schedule Planning Template |
|  | C57 PSP2 Design Review Checklist | n/a | Time Recording Log |
|  | C58 Code Review Checklist | n/a | Defect Recording Log |
|  | C47 Task Planning Template | C48 | Source program listing |
|  | C49 Schedule Planning Template | C50 | Other requested materials |
|  | C37 Test Report Template | C38 |  |
|  | C39 Size Estimating Template | C40 |  |
|  | C27 Process Improvement Proposal | C28 |  |
|  | C29 Coding Standard | n/a |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Assignment Kit # 10

Process version: PSP2.1

Lecture Number:  10

Assignment:

|  | Text | Read Chapter 10. |
| --- | --- | --- |
|  | Program 9A | Use PSP2.1 to write program 9A to do a Chi-squared test for a normal distribution. |

Before writing program 9A, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 10 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP2.1 Process Scripts |  |  | PSP2.1 Project Plan Summary |
|  | C59 PSP2.1 Script | n/a | Test Report |
|  | C60 PSP2.1 Planning Script | n/a | PSP2.1 Design Review Checklist |
|  | C61 PSP2.1 Development Script | n/a | Code Review Checklist |
|  | C62 PSP2.1 Postmortem Script | n/a | PIP form, including lessons learned |
|  | C36 PROBE Estimating Script | n/a | Size Estimating Template |
| Forms, Templates, and Standards |  |  | Task Planning Template |
|  | C63 PSP2.1 Project Plan Summary | C64 | Schedule Planning Template |
|  | C65 PSP2.1 Design Review Checklist | n/a | Operational Scenario Template |
|  | C66 Operational Scenario Template | C67 | Functional Specification Template |
|  | C68 Functional Specification Template | C69 | State Specification Template |
|  | C70 State Specification Template | C71 | Logic Specification Template |
|  | C72 Logic Specification Template | C73 | Time Recording Log |

(continued)

Assignment Kit # 10 (continued)

| Assignment Kit 10 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
|  | C58 Code Review Checklist | n/a | Defect Recording Log |
|  | C47 Task Planning Template | C48 | Source program listing |
|  | C49 Schedule Planning Template | C50 | Other requested materials |
|  | C37 Test Report Template | C38 |  |
|  | C39 Size Estimating Template | C40 |  |
|  | C27 Process Improvement Proposal | C28 |  |
|  | C29 Coding Standard | n/a |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Table C63  PSP2.1 Project Plan Summary

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Summary | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOC/Hour |  |  |  |  |  |  |  |  |  |  |  |
| Planned Time |  |  |  |  |  |  |  |  |  |  |  |
| Actual Time |  |  |  |  |  |  |  |  |  |  |  |
| CPI(Cost-Performance Index) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | (Planned/Actual) |  |  |
| % Reused |  |  |  |  |  |  |  |  |  |  |  |
| % New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Test Defects/KLOC |  |  |  |  |  |  |  |  |  |  |  |
| Total Defects/KLOC |  |  |  |  |  |  |  |  |  |  |  |
| Yield % |  |  |  |  |  |  |  |  |  |  |  |
| % Appraisal COQ |  |  |  |  |  |  |  |  |  |  |  |
| % Failure COQ |  |  |  |  |  |  |  |  |  |  |  |
| COQ A/F Ratio |  |  |  |  |  |  |  |  |  |  |  |
| Program Size (LOC): | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| Base(B) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Measured) |  |  |  | (Measured) |  |  |  |  |  |  |
| Deleted (D) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Modified (M) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Added (A) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N-M) |  |  |  | (T-B+D-R) |  |  |  |  |  |  |
| Reused (R) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Total New & Changed (N) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (A+M) |  |  |  |  |  |  |
| Total LOC (T) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N+B-M-D+R) |  |  |  | (Measured) |  |  |  |  |  |  |
| Total New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Upper Prediction Interval (70%) |  |  |  |  |  |  |  |  |  |  |  |
| Lower Prediction Interval (70%) |  |  |  |  |  |  |  |  |  |  |  |
| Time in Phase (min.) | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Design review |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Code review |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Postmortem |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |
| Total Time UPI (70%) |  |  |  |  |  |  |  |  |  |  |  |
| Total Time LPI (70%) |  |  |  |  |  |  |  |  |  |  |  |

(continued)

Table C63  PSP2.1 Project Plan Summary (continued)

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Defects Injected | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Design review |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Code review |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| Defects Removed | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |
| Design review |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Code review |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| After Development |  |  |  |  |  |  |  |  |  |  |  |
| Defect Removal Efficiency | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| Defects/Hour - Design review |  |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour - Code review |  |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour - Compile |  |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour - Test |  |  |  |  |  |  |  |  |  |  |  |
| DRL(DLDR/UT) |  |  |  |  |  |  |  |  |  |  |  |
| DRL(CodeReview/UT) |  |  |  |  |  |  |  |  |  |  |  |
| DRL(Compile/UT) |  |  |  |  |  |  |  |  |  |  |  |

Table C65  C++ PSP2.1  Design Review Checklist

PROGRAM NAME AND #:

| Purpose | To guide you in conducting an effective design review |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| General | As you complete each review step, check that item in the box to the right. Complete the checklist for one program unit before you start to review the next. |  |  |  |  |
| Complete | Ensure that the requirements, specifications, and high-level design are completely covered by the design: - all specified outputs are produced - all needed inputs are furnished - all required includes are stated |  |  |  |  |
| State machine | Verify the state machine design: - The structure has no hidden traps or loops. - It is complete - that is, all possible states have been identified. - It is orthogonal - that is, for every set of conditions there is one and only one possible next state. - The transitions from each state are complete and orthogonal. That is, from every state, a unique next state is defined for every possible combination of state machine input values. |  |  |  |  |
| Logic | Verify that program sequencing is proper: - that stacks, lists, etc. are in the proper order - that recursion unwinds properly Verify that all loops are properly initiated, incremented, and terminated |  |  |  |  |
| Special Cases | Check all special cases: - empty, full, minimum, maximum, negative, zero - out of limits, overflow, underflow - ensure "impossible" conditions are absolutely impossible - handle all incorrect input conditions |  |  |  |  |
| Functional use | Verify that all functions, procedures, or objects are fully understood and properly used Verify that all externally referenced abstractions are precisely defined |  |  |  |  |
| Names | Verify that: - all special names and types are clear or specifically defined - the scopes of all variables and parameters are self-evident or defined - all named objects are used within their declared scopes |  |  |  |  |
| Standards | Review the design for conformance to all applicable design standards |  |  |  |  |

Table C66  Operational Scenario Template

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

Construct operational scenarios to cover the normal and abnormal program uses, including user errors:

| Scenario # |  |  | User Objective: |  |
| --- | --- | --- | --- | --- |
| Scenario Objective: |  |  |  |  |
| Source: | Step | Action: |  | Comments |

Table C68  Functional Specification Template

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Object/class name |  | Parent Classes | Attributes |
| --- | --- | --- | --- |
|  | Method declaration | Method external specification |  |

Table C70  State Specification Template

| Student |  |  | Date |  |
| --- | --- | --- | --- | --- |
| Program |  |  | Program # |  |
| Instructor |  |  | Language |  |
| Object |  | Routine |  |  |

| State #1 |  | description | attributes |
| --- | --- | --- | --- |
|  | next state #1 | transition conditions |  |
|  | next state #2 |  |  |
|  | . . . |  |  |
|  | . . . |  |  |
|  | next state # n |  |  |
| State #2 |  | description | attributes |
|  | next state #1 | transition conditions |  |
|  | next state #2 |  |  |
|  | . . . |  |  |
|  | . . . |  |  |
|  | next state # n |  |  |

...

| State #n |  | description | attributes |
| --- | --- | --- | --- |
|  | next state #1 | transition conditions |  |
|  | next state #2 |  |  |
|  | . . . |  |  |
|  | . . . |  |  |
|  | next state # n |  |  |

Table C72  Logic Specification Template

| Student |  |  | Date |  |
| --- | --- | --- | --- | --- |
| Program |  |  | Program # |  |
| Instructor |  |  | Language |  |
| Object |  | Function |  |  |

INCLUDES:

TYPE DEFINITIONS:

| Declaration: |  |
| --- | --- |
| Reference: |  |
| logic reference numbers | Program logic, in pseudocode |

Assignment Kit # 11

Process version: PSP3

Lecture Number:  11

Assignment:

|  | Text | Read Chapter 11. |
| --- | --- | --- |
|  | Program 10A | Use PSP3 to write program 10A to calculate the multiple regression parameters and prediction intervals, using a linked list. |

Before writing program 10A, read the process and exercise specifications in Appendices C and D.

| Assignment Kit 11 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
| PSP3 Process Scripts |  |  | PSP3 Project Plan Summary |
|  | C74 PSP3 Script | n/a | Cycle Summary Forms |
|  | C75 PSP3 Planning Script | n/a | Test Report |
|  | C76 High Level Design Script | n/a | PSP3 Design Review Checklist |
|  | C77 High Level Design Review Script | n/a | Code Review Checklist |
|  | C78 PSP3 Development Script | n/a | Issue Tracking Log |
|  | C79 PSP3 Postmortem Script | n/a | PIP form, including lessons learned |
|  | C36 PROBE Estimating Script | n/a | Size Estimating Template |
| Forms, Templates, and Standards |  |  | Task Planning Template |
|  | C80 PSP3 Project Plan Summary | C81 | Schedule Planning Template |
|  | C82 Cycle Summary | C83 | Operational Scenario Template |
|  | C84 PSP3 Design Review Checklist | n/a | Functional Specification Template |
|  | C85 Issue Tracking Log | C86 | State Specification Template |

(continued)

Assignment Kit # 11 (continued)

| Assignment Kit 11 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
|  | C66 Operational Scenario Template | C67 | Logic Specification Template |
|  | C68 Functional Specification Template | C69 | Time Recording Log |
|  | C70 State Specification Template | C71 | Defect Recording Log |
|  | C72 Logic Specification Template | C73 | Source program listing |
|  | C58 Code Review Checklist | n/a | Other requested materials |
|  | C47 Task Planning Template | C48 |  |
|  | C49 Schedule Planning Template | C50 |  |
|  | C37 Test Report Template | C38 |  |
|  | C39 Size Estimating Template | C40 |  |
|  | C27 Process Improvement Proposal | C28 |  |
|  | C29 Coding Standard | n/a |  |
|  | C16 Time Recording Log | C17 |  |
|  | C18 Defect Recording Log | C19 |  |
|  | C20 Defect Type Standard | n/a |  |

Table C80  PSP3 Project Plan Summary

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Summary | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOC/Hour |  |  |  |  |  |  |  |  |  |  |  |
| Planned Time |  |  |  |  |  |  |  |  |  |  |  |
| Actual Time |  |  |  |  |  |  |  |  |  |  |  |
| CPI(Cost-Performance Index) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | (Planned/Actual) |  |  |
| % Reused |  |  |  |  |  |  |  |  |  |  |  |
| % New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Test Defects/KLOC |  |  |  |  |  |  |  |  |  |  |  |
| Total Defects/KLOC |  |  |  |  |  |  |  |  |  |  |  |
| Yield |  |  |  |  |  |  |  |  |  |  |  |
| % Appraisal COQ |  |  |  |  |  |  |  |  |  |  |  |
| % Failure COQ |  |  |  |  |  |  |  |  |  |  |  |
| COQ A/F Ratio |  |  |  |  |  |  |  |  |  |  |  |
| Program Size (LOC): | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| Base(B) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Measured) |  |  |  | (Measured) |  |  |  |  |  |  |
| Deleted (D) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Modified (M) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Added (A) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N-M) |  |  |  | (T-B+D-R) |  |  |  |  |  |  |
| Reused (R) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (Counted) |  |  |  |  |  |  |
| Total New & Changed (N) |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  | (A+M) |  |  |  |  |  |  |
| Total LOC (T) |  |  |  |  |  |  |  |  |  |  |  |
|  | (N+B-M-D+R) |  |  |  | (Measured) |  |  |  |  |  |  |
| Total New Reused |  |  |  |  |  |  |  |  |  |  |  |
| Upper Prediction Interval (70%) |  |  |  |  |  |  |  |  |  |  |  |
| Lower Prediction Interval (70%) |  |  |  |  |  |  |  |  |  |  |  |
| Time in Phase (min.) | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| High-level design |  |  |  |  |  |  |  |  |  |  |  |
| High-level design review |  |  |  |  |  |  |  |  |  |  |  |
| Detailed design |  |  |  |  |  |  |  |  |  |  |  |
| Detailed design review |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Code review |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Postmortem |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |
| Total Time UPI (70%) |  |  |  |  |  |  |  |  |  |  |  |
| Total Time LPI (70%) |  |  |  |  |  |  |  |  |  |  |  |

(continued)

Table C80  PSP3 Project Plan Summary (continued)

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Defects Injected | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| High-level design |  |  |  |  |  |  |  |  |  |  |  |
| High-level design review |  |  |  |  |  |  |  |  |  |  |  |
| Detailed design |  |  |  |  |  |  |  |  |  |  |  |
| Detailed design review |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Code review |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| Defects Removed | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning |  |  |  |  |  |  |  |  |  |  |  |
| High-level design |  |  |  |  |  |  |  |  |  |  |  |
| High-level design review |  |  |  |  |  |  |  |  |  |  |  |
| Detailed design |  |  |  |  |  |  |  |  |  |  |  |
| Detailed design review |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |
| Code review |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |  |  |  |  |
| After Development |  |  |  |  |  |  |  |  |  |  |  |
| Defect Removal Efficiency | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| Defects/Hour - Design review |  |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour - Code review |  |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour - Compile |  |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour - Test |  |  |  |  |  |  |  |  |  |  |  |
| DRL(DLDR/UT) |  |  |  |  |  |  |  |  |  |  |  |
| DRL(CodeReview/UT) |  |  |  |  |  |  |  |  |  |  |  |
| DRL(Compile/UT) |  |  |  |  |  |  |  |  |  |  |  |

Table C82  Cycle Summary

Plan ___  Actual ___

| Student |  |  |  |  |  |  |  |  |  |  | Date |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Program |  |  |  |  |  |  |  |  |  |  | Program # |  |  |  |  |  |  |  |  |
| Instructor |  |  |  |  |  |  |  |  |  |  | Language |  |  |  |  |  |  |  |  |
| Cycles |  | To Date |  |  | 1 |  | 2 |  | 3 |  |  | 4 |  | 5 |  | Total |  |  |  |
| Program Size (LOC): |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Base(B) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deleted (D) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Modified (M) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Added (A) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reused (R) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total New & Changed (N) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total LOC (T) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total New Reused |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Time in Phase (min.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Code Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Defects Injected |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Code Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Defects Removed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Code Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Table C84  C++ PSP3 Design Review Checklist

PROGRAM NAME AND #:

| Purpose | To guide you in conducting an effective design review |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| General | As you complete each review step, check that item in the box to the right. Complete the checklist for one program unit before you start to review the next. As you encounter issues that must be deferred, record them in the issue tracking log. |  |  |  |  |
| Complete | Ensure that the requirements, specifications, and high-level design are completely covered by the design: - all specified outputs are produced - all needed inputs are furnished - all required includes are stated |  |  |  |  |
| State machine | Verify the state machine design: - The structure has no hidden traps or loops. - It is complete - that is, all possible states have been identified. - It is orthogonal - that is, for every set of conditions there is one and only one possible next state. - The transitions from each state are complete and orthogonal. That is, from every state, a unique next state is defined for every possible combination of state machine input values. |  |  |  |  |
| Logic | Verify that program sequencing is proper: - that stacks, lists, etc. are in the proper order - that recursion unwinds properly Verify that all loops are properly initiated, incremented, and terminated Use defined methods such as: execution tables, trace tables, or mathematical verification |  |  |  |  |
| Special Cases | Check all special cases: - empty, full, minimum, maximum, negative, zero - out of limits, overflow, underflow - ensure "impossible" conditions are absolutely impossible - handle all incorrect input conditions |  |  |  |  |
| Functional use | Verify that all functions, procedures, or objects are fully understood and properly used Verify that all externally referenced abstractions are precisely defined |  |  |  |  |
| Names | Verify that: - all special names and types are clear or specifically defined - the scopes of all variables and parameters are self-evident or defined - all named objects are used within their declared scopes |  |  |  |  |
| Standards | Review the design for conformance to all applicable design standards |  |  |  |  |

Table C85  PSP Issue Tracking Log

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Issue #: |  | Date: |  | Phase: |  |
| --- | --- | --- | --- | --- | --- |
| Description: |  |  |  |  |  |
| Resolution: |  |  |  |  |  |
| Date: |  |  |  |  |  |
| Issue #: |  | Date: |  | Phase: |  |
| Description: |  |  |  |  |  |
| Resolution: |  |  |  |  |  |
| Date: |  |  |  |  |  |
| Issue #: |  | Date: |  | Phase: |  |
| Description: |  |  |  |  |  |
| Resolution: |  |  |  |  |  |
| Date: |  |  |  |  |  |
| Issue #: |  | Date: |  | Phase: |  |
| Description: |  |  |  |  |  |
| Resolution: |  |  |  |  |  |
| Date: |  |  |  |  |  |
| Issue #: |  | Date: |  | Phase: |  |
| Description: |  |  |  |  |  |
| Resolution: |  |  |  |  |  |
| Date: |  |  |  |  |  |

Assignment Kit # 12

Lecture Number:  12

Assignment:

|  | Text | Read Chapter 12. |
| --- | --- | --- |
|  | Program 10A | Finish developing program 10A. |

Assignment Kit # 13

Lecture Number:  13

Assignment:

|  | Text | Read Chapter 13. |
| --- | --- | --- |
|  | Report R5 | Write report R5, the final report. |

Before writing report R5, read the exercise specifications in Appendix D.

| Assignment Kit 13 Contents |  | Instructions | Order to submit assignment |
| --- | --- | --- | --- |
|  |  |  | Report R5 |
|  |  |  | PIP form, including lessons learned |

Assignment Kit # 14

Lecture Number:  14

Assignment:

|  | Text | Read Chapter 14. |
| --- | --- | --- |
|  | Report R5 | Finish writing report R5. |

1 L-Logic, I-I/O, C-Calculation, T-Text, D-Data, S-Set-up